Your findings are coherent. I would group them into four workstreams, because not all are the same kind of problem:

1. Missing UI Translation
These are straightforward missing dictionary keys or hardcoded labels:

- Home attention cockpit labels and attention reasons.

- Organization purpose/details/contacts sections.

- Project Progress Assistant menu box.

- Project edit button in the list.

- Tasks title and Add Task positioning.

- Time Tracking Assistant labels: Voice Input, Instruction, explanations.

- Risk page titles and helper text.

- Admin and Configuration tiles/titles/tables.

- Executive Report index and section titles in PDF/PPT.

2. Translatable Data Values
These are not just labels; they are values shown from configuration or enums:

- Project health: green/amber/red.

- Reporting pack statuses: DRAFT/READY/APPROVED/ARCHIVED.

- Visibility: Both/Executive/Detailed/Hidden.

- Risk categories, evidence types, management review types/outcomes.

- Probability/Impact values.

- Decision statuses and impact values.

My recommendation: do not rely on Spanish-only fields in tables as the long-term strategy. Better to create a standard translation/display layer for configured values, so later a third language does not require new columns everywhere.

3. Functional/UI Refinements Found During Translation Testing
These are not translation problems but valid improvements:

- Time tracking task family save does not refresh UI immediately.

- Risk filters show a visible transition/delay.

- TT proposal should allow editing task family before confirming.

- Risk should have a per-risk “expand all children” button.

- Language selector may belong in the top menu, not buried in Configuration.

4. Executive Report Translation
This is its own sub-workstream:

- PDF/PPT index titles.

- PDF/PPT section titles.

- Potentially translated field content in generated report outputs.

- Data strategy for translating report values consistently.

I agree with your instinct: this translation wave is also hardening the architecture. The fact that some “standardized” buttons translate and others do not means we still have residual hardcoded labels or parallel implementations. I would fix that by applying translation through reusable controls and display helpers, not by patching each page one by one forever.

My proposed sequence:

- Fix shared UI components/buttons/section titles first.

- Add shared display translation helpers for statuses, visibility, health, impact, probability, etc.

- Apply those helpers to Projects, Risks, Decisions, Time Tracking.

- Then handle Executive Report PDF/PPT as a separate export translation pass.

- Finally handle refinements like refresh behavior and risk child expansion.