# Multilingual Phase Closure Report

Date: 2026-06-25

## Scope Since Last Report

This report covers the multilingual and related code-hardening work completed after the previous checkpoint. The focus was to close the Spanish/English phase pragmatically: translate user-facing system labels and configured values, avoid translating user-entered content, standardize dictionary usage, and remove inconsistencies found during testing.

## Key Decisions Confirmed

`Workstream` is translated as `actividad` where it is a UI/domain label.

Actual workstream names and content under a workstream remain canonical and are not translated.

Business Admin and Risk Structure configured values are displayed through dictionary-by-code where they have stable codes.

Admin read mode may show translated display values; edit mode keeps canonical values.

Success and error messages are intentionally not translated in this phase.

Voice support in Spanish is command-oriented, not a full Spanish natural-language interpreter.

## Implemented Work

### Language Access and Navigation

Moved language selection into the main navigation rather than keeping it only under Configuration.

Added language switching to the reduced mobile operational menu.

Fixed the language selector selected value being invisible by default in desktop and mobile.

### Dictionary and Configured Values

Added dictionary-based translations for configured Project Type and Task Family values.

Extended configured-value display to prefer dictionary keys by stable code before falling back.

Added `DTM` task family mapping after the new validation detected it was missing.

Added `npm run check:i18n-config` to validate that current stable configured codes have dictionary mappings.

### Admin Table Behavior

Removed visible Spanish columns from standardized admin tables where they were no longer the intended display mechanism.

Preserved canonical edit data so admin maintenance does not become confused with translation.

Confirmed the read/edit rule: translated display in read paths, canonical values in edit paths.

### Workstream / Actividad Standardization

Updated `Workstream` UI labels to `Actividad` / `Actividades` in Spanish.

Corrected Project, Daily Attention, Time Tracking, and Project Progress assistant labels.

Changed the Risk workstream empty state to blank rather than translating an absence label.

### Daily Attention Cockpit

Standardized the Daily Attention cockpit to use dictionary-backed display for severity, category, generated descriptions, generated reasons, and action labels.

Left project names, risk titles, workstream names, and other user/business content canonical.

### Reports and Export Consistency

Confirmed PDF preview and PPTX use the selected language.

Fixed direct PDF download so the headless PDF renderer receives the active language cookie.

This aligned direct PDF output with the PDF preview by preserving locale context.

### Time Tracking and Project Progress Assistants

Restored/editable review behavior for Project Progress suggestions.

Updated Project Progress approval so edited target/date/visibility values are honored server-side.

Added validation that edited targets still belong to the suggestion project.

Removed duplicated Time Tracking suggestion fields so editable approval data is shown once.

Marked approval data consistently in TT and PP suggestion review cards.

### Spanish Voice Instructions

Updated voice recognition to use `es-ES` when the app is in Spanish mode.

Added Spanish command vocabulary for Time Tracking and Project Progress assistants.

Added `fin` as a Spanish voice end marker alongside `end`.

Supported common Spanish command words such as `iniciar`, `empezar`, `pausar`, `reanudar`, `finalizar`, `terminar`, `actividad`, `hito`, and `fase`.

## Validation Completed

The following checks passed after the final changes:

`npx tsc --noEmit`

`npm run lint`

`npm run check:i18n-config`

The production build was not used as the primary validation gate because the environment previously failed on external Google font certificate resolution, which is unrelated to the multilingual changes.

## Known Boundaries

Success and error messages remain in English by design for this phase.

User-entered content, project names, risk titles, task names, workstream names, and report narrative content remain canonical.

Spanish voice support is deterministic command recognition, not general Spanish natural-language understanding.

New stable configured codes require dictionary entries; this is now enforced by `npm run check:i18n-config`.

## Closure Assessment

The multilingual phase can be closed from a code and strategy perspective. The remaining risks are normal testing risks rather than known open implementation gaps: new screens or future configured codes may still need review, but the agreed standards and the validation guard are now in place.