# PPS Architecture Roadmap – Production Readiness Phase

Date: 2026-06-25

# Objective

The multilingual transformation has been completed successfully. The application now supports bilingual operation through a stable dictionary-based architecture and the implementation has reached a functional maturity suitable for entering the next architectural phase.

The objective of the next phase is not to add isolated functionality, but to evolve PPS into a production-grade application that can be installed, updated and securely operated while preserving the architectural principles established since the beginning of the project.

This document defines the implementation order and the architectural decisions that govern the next development phases.

# Architectural Principles

The following principles remain unchanged.

- One application.

- One database.

- One operational model.

- No separate desktop and mobile implementations.

- Mobile is a reduced operational view of the same application.

- Business logic exists only once.

- Agents never bypass business rules.

- All changes remain fully auditable.

# Implementation Roadmap

Development will proceed in the following sequence.

# Phase 1 – Natural Language Agent

This becomes the highest priority.

The existing voice assistants already execute deterministic command recognition. The next step is to introduce a Natural Language Interpretation Layer capable of understanding how executives naturally speak.

The interpretation layer shall be implemented from the outset in both English and Spanish, leveraging the multilingual infrastructure already established within PPS.

Users shall be able to interact with the application naturally in either supported language without changing the underlying business logic.

Examples (English)

"Move the project completion to next Friday."

"Delay all activities in Phase 2 by one week."

"Record that I worked three hours with John on risk mitigation."

Examples (Spanish)

"Mueve la finalización del proyecto al próximo viernes."

"Retrasa una semana todas las actividades de la Fase 2."

"Registra tres horas dedicadas a la mitigación del riesgo con Juan."

Instead of mapping keywords directly to actions, the system shall process requests through a common interpretation pipeline:

Voice / Text

↓

Language Detection

↓

Intent Interpretation

↓

Business Entity Identification

↓

Structured Proposed Transaction

↓

User Confirmation

↓

Server Action

The interpretation layer must never perform database mutations directly.

Every interpreted request becomes a structured proposal that the user reviews before execution.

This preserves safety while making interaction significantly more natural.

## Design Rules

The deterministic parser shall remain available as a fallback mechanism.

Natural language becomes an additional interpretation layer rather than a replacement.

The interpretation engine shall be language-independent. Language influences only the understanding of the user's request; once interpreted, every request is converted into the same internal business transaction regardless of the language used.

If confidence is insufficient, the system shall:

- Request clarification from the user, or

- Refuse execution when ambiguity cannot be resolved safely.

The system shall never guess user intent for transactional operations.

The final transaction executed by the server must be identical regardless of whether it originated from:

- Tables

- Forms

- Buttons

- Mobile interface

- Voice commands

- Natural language in English

- Natural language in Spanish

This guarantees a single business engine while providing a multilingual conversational experience.

# Phase 2 – Production Packaging

After the Natural Language Agent is stable, PPS will become an installable production application.

The objective is not only packaging.

The objective is to establish the production lifecycle.

The application must support:

- install

- update

- backup

- restore

- rollback

without risking customer data.

## Production Requirements

The application shall include:

Application version

Database schema version

Migration version

Migration history

Database backup capability

Rollback procedure

Update validation

No update may execute destructive schema changes without explicit confirmation.

Every production update must be reproducible.

## Update Philosophy

Updates must preserve user data.

Business data is more valuable than application binaries.

Therefore every update follows:

- Validate current version

- Backup database

- Execute migrations

- Validate integrity

- Start application

If migration fails:

Restore backup automatically.

# Phase 3 – Security and Profiles

The first production update will introduce security.

This is intentionally chosen because it exercises the complete update process while adding an important production capability.

Security includes:

User accounts

Authentication

Role-based permissions

Menu visibility

Section visibility

Protected administration

Sensitive information protection

Audit logging

## Visibility Model

Visibility becomes role-driven.

Examples:

Administrator

Project Manager

Executive

Viewer

Each role determines:

Visible menus

Editable entities

Accessible reports

Protected information

Future custom roles must be supported.

## Sensitive Information

Certain information requires additional protection.

Examples include:

Stakeholder Intelligence

Executive notes

Private relationship information

Future confidential business data

Visibility shall be controlled independently from ordinary project permissions.

# Long-Term Platform Vision

Once these three phases are completed, PPS becomes a production platform rather than a development prototype.

Future functional work (ERP modules, CRM, procurement, finance, etc.) should be developed on top of this production architecture.

The expected evolution becomes:

Foundation

- Shared UI

- Business Engine

- Multilingual Platform

↓

Natural Language Interaction

↓

Production Packaging

↓

Security

↓

Functional Expansion

↓

Customer Deployments

# Architectural Decision

The project deliberately prioritizes platform maturity over adding new business functionality.

The reasoning is straightforward:

A stable production platform allows future functionality to be developed with significantly lower long-term cost than continuously adding features to a development-only application.

This decision aligns with the original design philosophy of PPS:

Build the correct architecture first, then grow functionality on a stable foundation rather than repeatedly redesigning the platform.