PROJECT OPERATIONS SYSTEM

Technical Architecture V3.3

Security Foundation, Controlled Demo Access and Live Data Migration Protocol

| Document control | Value |
| --- | --- |
| Document type | Codex implementation architecture and migration handover |
| Baseline | V3.2 Master plus Status Homogenization Closure Update |
| Target outcome | One codebase supporting private live use and a curated, restricted demo workspace |
| Migration posture | Additive, reversible, evidence-based; no reset or destructive reseeding |
| Prepared | 17 July 2026 |
| Decision status | Architecture approved in principle; implementation to proceed in controlled phases |

# Architectural decision

Do not create a separate demo application. Extend the existing Project Operations System with a reusable identity, authorization and workspace-access layer. The live project and the demonstration use the same code and governed models, but operate on explicitly separated data with different permissions.

This document is written for direct use by Codex. It defines the target architecture, implementation boundaries, schema direction, migration protocol, validation evidence, rollback rules and release gates. Code must be reconciled against the actual repository and Prisma schema before any migration is generated.

# 1. Objectives and Non-Negotiable Principles

Maintain one codebase and one architectural source of truth.

Protect the live Zaragoza project data while enabling controlled external demonstration.

Identify every user individually; the existing PPS access token remains only a perimeter gate during transition, not the application identity model.

Enforce authorization in server-side queries and mutations, not only by hiding navigation or buttons.

Separate demo and live data logically from the first security release.

Migrate existing live records without losing IDs, relations, status governance, timestamps or reporting history.

Use explicit checkpoints, backups, reconciliation reports and rollback criteria.

Avoid premature enterprise complexity: no full CRM, no arbitrary permission engine, no multi-tenant billing platform and no complete SSO program in this phase.

# 2. Current Baseline and Constraints

| Area | Current position | V3.3 implication |
| --- | --- | --- |
| Application | Next.js App Router, TypeScript/React, Prisma, SQLite, Server Actions | Preserve stack; add centralized identity and authorization services. |
| Access | Private Tailscale Serve HTTPS plus PPS access token | Safe for owner mobile use; not sufficient as named-user authorization. |
| Live database | C:\Users\maris\dev.db | Treat as canonical until verified otherwise. Never assume a project-local dev.db is live. |
| Governed status | Status, StatusScope and StatusUsage; status homogenization closed | Security migration must not reopen or duplicate status architecture. |
| Project manager | Project.projectManagerId; User master currently seed-managed | Existing users require identity reconciliation before authentication linkage. |
| Data sensitivity | Real project operations, contacts, risks, decisions and reporting narrative | Demo must use fictional/synthetic data and explicit project access. |

# 3. Target Security Architecture

## 3.1 Security layers

| Layer | Responsibility | Examples |
| --- | --- | --- |
| Perimeter | Restrict network reachability during the transitional local-hosted phase | Tailscale Serve HTTPS; PPS access gate retained temporarily. |
| Authentication | Establish who the user is | Named account, secure session, password hash or selected identity provider. |
| Authorization | Decide what an authenticated user may do | Role capabilities plus explicit workspace/project memberships. |
| Data scope | Constrain every read and mutation | Workspace and project filters applied server-side. |
| Audit | Record security-relevant changes and access events | Login outcomes, membership changes, critical mutations, exports. |
| Operational protection | Protect credentials, backups and recovery | Secrets outside source control, tested restore, migration evidence. |

## 3.2 Core authorization rule

Every protected server page, query, server action, export and reporting builder must derive an authorization context from the authenticated session. Client-side visibility is usability only; it is never the security boundary.

const context = await requireAuthorizationContext();

await requireProjectCapability(context, projectId, "PROJECT_VIEW");

// Query must still be scoped server-side.

const project = await prisma.project.findFirst({

where: { id: projectId, workspaceId: { in: context.workspaceIds } },

});

## 3.3 Initial role model

| Role | Purpose | Initial capabilities |
| --- | --- | --- |
| OWNER_ADMIN | Application owner and system administrator | All workspaces/projects; user and membership governance; configuration; migration/admin tools. |
| PROJECT_MANAGER | Operates assigned real projects | View/edit assigned projects, workstreams, events, risks, actions, decisions, reporting packs and time entries as permitted. |
| DEMO_VIEWER | External capability viewer | Read curated demo workspace only; no admin, mutation, export or access to live projects. |

Roles are coarse-grained defaults. Project/workspace membership determines data scope. Do not create a large permission matrix until real requirements justify it.

# 4. Workspace and Demo Isolation Model

Introduce Workspace as the top-level data boundary. The initial owner may have one LIVE workspace and one DEMO workspace. This allows the same architecture to support later clients or operating contexts without copying the application.

| Workspace type | Allowed data | Access pattern | Restrictions |
| --- | --- | --- | --- |
| LIVE | Real Zaragoza project and future operational projects | Owner/Admin and explicitly assigned project users | Never visible to Demo Viewer. |
| DEMO | Fictional organization, project, people and activity | Owner/Admin plus invited Demo Viewers | Read-only for Demo Viewer; no live data copying. |
| TEST (optional) | Automated/integration-test fixtures | Development/test identities only | Never shares the live database. |

Demo content should tell a focused capability story rather than expose every module. Recommended visible journey: project overview → workstreams/milestones → timeline → risks/actions → decisions → executive report. Admin, raw master data, live time details and unfinished modules remain hidden from Demo Viewer.

# 5. Target Data Model Direction

The exact field names must be reconciled with the repository before implementation. The following is the required conceptual model, not permission to replace the schema wholesale.

| Entity | Purpose | Key relations/constraints |
| --- | --- | --- |
| Workspace | Top-level logical data boundary | type LIVE/DEMO/TEST; code unique; isActive; timestamps. |
| User | Application person/profile record | Preserve current User IDs and project manager/owner relations where possible. |
| UserIdentity | Authentication credential or provider link | userId; provider; providerAccountId; passwordHash only if local credentials; unique provider identity. |
| Role | Governed role dictionary | OWNER_ADMIN, PROJECT_MANAGER, DEMO_VIEWER; seed via non-destructive upsert. |
| WorkspaceMembership | User access to a workspace | Unique userId + workspaceId; roleId; active state; validity dates optional. |
| ProjectMembership | Optional project-level override/assignment | Unique userId + projectId; role/capabilities; use only when finer scope is required. |
| Session | Server-side session state if required by auth library | Hashed token/reference, expiry, revocation; never store raw reusable secrets in logs. |
| AuditEvent | Append-only security/governance trace | actorUserId, action, entity type/id, workspace/project scope, outcome, timestamp, metadata minimization. |

## 5.1 Workspace ownership of domain data

Project must receive workspaceId. Other project-scoped entities should normally inherit scope through Project and should not all receive duplicated workspaceId unless query performance or security enforcement clearly requires it. Workspace-level master data such as Organization may require workspaceId if it contains client-specific or sensitive information. Global governance dictionaries such as Status/StatusScope/StatusUsage remain global unless a later requirement explicitly makes them tenant-configurable.

| Data family | Recommended scope |
| --- | --- |
| Project and all project children | Project.workspaceId is authoritative; child scope derives through the project relation. |
| Organizations and contacts | Workspace-scoped because they may contain customer identity and personal contact data. |
| Users and identities | Global application identity; access is granted through memberships. |
| Statuses, scopes, usages, project types where reusable | Global governed dictionaries unless business requirements require workspace ownership. |
| Reporting packs and audit events | Project/workspace scoped; audit events append-only and access-restricted. |

# 6. Authentication Implementation Decision Gate

Codex must inspect the actual Next.js version, package set, deployment model and whether sharing remains Tailscale-only before selecting the authentication library/provider. Do not invent a credential solution from memory. The selected implementation must support secure server-side sessions, CSRF-safe mutations, session revocation, password hashing if passwords are used, and compatibility with the current local Windows-hosted production model.

| Option | Use when | Constraint |
| --- | --- | --- |
| Local named credentials | Short-term named access is required while app remains privately hosted | Use a mature library and approved password hashing; never implement custom cryptography. |
| Email magic link | Reliable outbound email and callback URL are available | Requires mail provider and stable reachable hostname. |
| External identity provider | Deployment supports stable callbacks and provider configuration | Preferred later for stronger lifecycle/SSO; avoid blocking next week’s live use. |

# 7. Live Data Migration Strategy

Migration is a controlled data operation, not merely a Prisma schema command. The live database must be preserved, copied, rehearsed, reconciled and approved before production cutover.

## 7.1 Migration principles

No prisma migrate reset on live data or on the only recoverable copy.

No destructive seed. All governance and security seeds use upsert and stable codes.

Preserve primary keys to retain all existing foreign-key relations.

Introduce new foreign keys as nullable during the expansion phase.

Backfill using deterministic scripts that can be safely re-run or detect completion.

Tighten nullability/constraints only after reconciliation proves full coverage.

Never copy production records into the demo workspace. Generate synthetic demo fixtures separately.

Record migration version, source database fingerprint, counts, exceptions and operator approval.

## 7.2 Required pre-migration inventory

| Check | Required evidence |
| --- | --- |
| Canonical database path | Resolved absolute DATABASE_URL and runtime confirmation that the application is reading the same file. |
| Database fingerprint | File path, byte size, SHA-256 hash, SQLite integrity_check result and timestamp. |
| Schema state | Prisma migration history, schema validation result and table/index/foreign-key inventory. |
| Data counts | Counts for every domain table, with special counts for Projects, Users, Organizations, Risks, Risk Actions, Decisions, Reporting Packs, Events, Tasks and Time Entries. |
| Relationship health | Orphans, nulls in expected relations, duplicate codes, stale governed status references and legacy status bridge coverage. |
| Recovery test | A backup copy can be opened and passes integrity checks before any migration begins. |

## 7.3 Migration phases

| Phase | Operation | Exit condition |
| --- | --- | --- |
| M0 — Freeze & identify | Stop writes for the backup window; verify live DB path; record Git commit/version and environment values without exposing secrets. | Canonical source and application version documented. |
| M1 — Backup & fingerprint | Create timestamped immutable backup plus separate working rehearsal copy; hash and integrity-check both. | Backup matches source fingerprint and restore opens successfully. |
| M2 — Rehearsal | Run migration against rehearsal copy only; capture logs, durations, warnings and reconciliation report. | Zero unexplained loss/orphans; rollback rehearsal succeeds. |
| M3 — Additive schema | Create Workspace, identity, role, membership, session/audit structures; add nullable Project.workspaceId and any approved workspace fields. | Schema valid; old application data remains readable. |
| M4 — Security seed | Upsert LIVE/DEMO workspace records, canonical roles and owner identity/profile mapping. | Stable codes and IDs resolved; no duplicate governance rows. |
| M5 — Live-data backfill | Assign every existing live Project to LIVE workspace; scope approved Organizations; create owner/admin membership; reconcile User links. | Every required live record has deterministic scope; exceptions are zero or explicitly approved. |
| M6 — Demo fixture | Create synthetic organizations, contacts, project and selected child records under DEMO workspace. | No live names/data fingerprints in demo; Demo Viewer sees only demo. |
| M7 — Authorization activation | Deploy server-side guards, scoped queries/actions and route protection initially behind an owner-controlled feature flag if needed. | Authorization test matrix passes; no cross-workspace access. |
| M8 — Constraint tightening | Make Project.workspaceId required and add indexes/unique constraints only after complete backfill. | Database accepts constraints; reconciliation remains identical. |
| M9 — Production cutover | Repeat validated runbook on fresh live backup during controlled write pause; start application; execute smoke tests. | Owner approves live and demo behavior; backup retained. |

## 7.4 Deterministic backfill rules

Resolve or create exactly one LIVE workspace using stable code LIVE. Store its ID from the database; never hardcode an assumed cuid.

Resolve the existing owner User record by an explicit, operator-approved identifier. Do not guess based only on display name.

Create OWNER_ADMIN membership for that User in LIVE and DEMO workspaces using upsert.

Update existing Projects where workspaceId is null to the LIVE workspace. Do not reassign non-null projects during a rerun.

Scope existing Organizations/contacts to LIVE if the schema adopts workspace ownership. Record any ambiguous or shared organization for manual decision.

Preserve existing projectManagerId, risk ownerId and other User relations. Authentication identities link to User; they do not replace User IDs.

Run existing governed-status reconciliation independently. V3.3 must not translate or recreate Status records unless a validated missing seed is required.

Create DEMO records from a separate fixture namespace and stable demo codes. Never clone from LIVE.

## 7.5 Migration script contract

// Required behavior for scripts/migrations/v3_3_security_backfill.ts

// --dry-run: report planned changes, write nothing

// --apply: execute in a database transaction where SQLite/Prisma permits

// --database: explicit validated path/URL; never silently default for production

// --report: write machine-readable JSON reconciliation output

// Script requirements:

// 1. Abort if database identity does not match the approved input fingerprint.

// 2. Resolve records by stable codes and approved IDs.

// 3. Update only NULL/unmigrated fields unless an explicit correction map exists.

// 4. Be idempotent or detect and report that the migration is already complete.

// 5. Return non-zero exit status on failed invariants.

// 6. Never delete domain records.

# 8. Reconciliation and Acceptance Tests

| Test family | Mandatory assertion |
| --- | --- |
| Database integrity | PRAGMA integrity_check returns ok; foreign_key_check has no unexplained rows. |
| Record preservation | Pre/post domain-table counts are equal except documented security/demo additions. |
| ID preservation | All pre-existing Project, Risk, Risk Action, Decision, Reporting Pack and TimeEntry IDs remain present. |
| Relation preservation | Existing projectManagerId/owner/status/workstream/project relations remain valid. |
| Workspace coverage | 100% of live projects have LIVE workspaceId; 100% of demo projects have DEMO workspaceId. |
| Identity | Owner can authenticate and resolves to the approved existing User record. |
| Live authorization | Owner/Admin sees all live data; assigned Project Manager sees only assigned live projects. |
| Demo authorization | Demo Viewer sees only curated demo routes/data and receives access denied for live IDs and direct URLs. |
| Mutation security | Demo Viewer cannot create, update, delete, archive or export through UI or direct server-action invocation. |
| Reporting | Executive report uses only authorized project data; no cross-workspace lookup leakage. |
| Regression | Projects, time tracking, risks/actions, decisions, reporting packs, executive report and mobile owner access pass smoke tests. |

## 8.1 Negative authorization test matrix

| Attempt | Expected result |
| --- | --- |
| Unauthenticated request to protected route | Redirect/login or 401/403 according to route contract; no data payload. |
| Demo Viewer requests known LIVE project URL | 404 or 403 without confirming sensitive record details. |
| Demo Viewer submits mutation with LIVE project ID | Server rejects before Prisma mutation; audit security outcome. |
| Project Manager requests unassigned LIVE project | Denied even if ID is known. |
| Tampered workspaceId/projectId in FormData | Authorization derives scope from session and database relations, not submitted trust. |
| Inactive membership or user | Session denied/revoked according to policy. |

# 9. Rollback Protocol

Rollback is mandatory if integrity checks fail, reconciliation counts differ without approval, owner authentication cannot be restored, cross-workspace access is possible, or core operational modules fail after cutover.

Stop the application or place it in maintenance/read-only mode to prevent new writes.

Capture the failed migrated database and logs for analysis; do not overwrite the evidence.

Restore the verified pre-migration database copy to the explicitly validated canonical path.

Restore the matching application build/commit and previous environment configuration.

Start the application and run the baseline live smoke test.

Document failure, root cause and corrective changes. Repeat the full rehearsal; never patch the live database ad hoc.

A schema rollback command is not a substitute for database restoration when data transformations have run. The verified backup is the recovery source of truth.

# 10. Implementation Work Packages for Codex

| WP | Scope | Deliverables |
| --- | --- | --- |
| WP0 — Repository reconnaissance | Inspect schema, migrations, auth dependencies, route/action inventory, DB configuration and existing User usage. | Current-state report; exact migration impact map; confirmed files. |
| WP1 — Backup/reconciliation tooling | Read-only inventory and fingerprint commands/scripts. | Preflight script, JSON report schema, operator runbook. |
| WP2 — Additive schema | Workspace, identities/roles/memberships, audit/session model, nullable scope additions. | Reviewed Prisma migration; no data backfill hidden in destructive SQL. |
| WP3 — Auth foundation | Selected maintained authentication implementation and session helpers. | Login/logout/session; secrets documentation; owner bootstrap method. |
| WP4 — Authorization services | Central context and guards; scoped query patterns. | requireUser, requireWorkspaceRole, requireProjectCapability; consistent denial behavior. |
| WP5 — Data migration | Dry-run/apply backfill and reconciliation. | Idempotent migration script, exception report, rollback checklist. |
| WP6 — Demo workspace | Synthetic fixtures and Demo Viewer navigation/read-only presentation. | Curated demo project; no live data; demo badge. |
| WP7 — Route/action enforcement | Apply guards to every protected read/mutation/export. | Authorization coverage inventory and tests. |
| WP8 — Cutover validation | Rehearse and execute approved production runbook. | Signed checkpoint report, hashes/counts, smoke-test evidence. |

## 10.1 Required implementation order

WP0 and WP1 before any schema change.

WP2 on a database copy before authentication is enabled.

WP3 and WP4 before sharing access.

WP5 rehearsal before production backfill.

WP6 only after isolation guards exist.

WP7 complete before external invitation.

WP8 required for release.

# 11. Definition of Done

One codebase supports LIVE and DEMO workspaces.

All protected access is based on named authenticated users.

Every live project is scoped and existing relations/IDs are preserved.

Demo Viewer is technically unable—not merely visually discouraged—from accessing or mutating live data.

Demo data is synthetic and contains no client-sensitive or personal live data.

Migration dry run, rehearsal, reconciliation, rollback rehearsal and production smoke tests are documented and pass.

The current owner mobile workflow continues to operate securely over HTTPS.

No destructive reset, duplicate status architecture or parallel demo application has been introduced.

# 12. Decisions Deferred Deliberately

| Deferred decision | Reason |
| --- | --- |
| Enterprise SSO and identity lifecycle automation | Requires stable deployment/provider requirements and is not necessary for the first controlled demo. |
| Fine-grained custom permission editor | Three initial roles plus memberships cover current use; avoid speculative complexity. |
| Full multi-tenant commercial platform | Workspace boundary prepares the architecture, but billing, tenant self-service and legal isolation are separate programs. |
| Public internet exposure | Current private Tailscale model is safer until hosting, authentication, monitoring and recovery are production-ready. |
| User admin CRUD for every identity operation | Owner bootstrap/invitation can initially be controlled; full lifecycle UI follows validated needs. |

# 13. Codex Restart / Implementation Prompt

Continue Project Operations System from Technical Architecture V3.2 Master and its Status Homogenization Closure Update, using V3.3 Security, Demo Access and Live Data Migration Architecture as the next governing document.

Do not begin by editing the Prisma schema. First inspect the repository, confirm the active database configuration, map all User and project-scoped relations, inventory routes/server actions, and produce the WP0 impact report. Preserve the single-codebase architecture. Implement authentication and server-side authorization with LIVE/DEMO workspace isolation. Treat the current database as valuable production data: no migrate reset, no destructive seed, no ID replacement and no production migration without rehearsal, reconciliation and rollback evidence. Status homogenization remains closed; do not apply manual governed statuses to workstreams, events, tasks or task families. The first executable deliverable is the read-only migration preflight and repository impact map.

# Appendix A — Migration Evidence Checklist

☐  Approved source database absolute path

☐  Source and backup SHA-256 hashes

☐  SQLite integrity_check and foreign_key_check outputs

☐  Git commit/application version

☐  Prisma migration history

☐  Pre/post table counts

☐  Preserved-ID sample and full automated check

☐  Exception mapping report

☐  Authorization test results

☐  Demo-data privacy review

☐  Rollback restore result

☐  Owner approval and cutover timestamp