### Phase 1 – Narrative Foundation ⭐

Implement:

- Managed Narrative Business Objects

- Narrative Repository

- Narrative lifecycle

- Narrative Engine interfaces

- Multilingual narrative generation (English and Spanish)

- Daily Attention integration for narrative review

- PM review/approval workflow

Do not redesign any pages yet.

### Phase 2 – Executive Report Refactoring

The Executive Report is already tabbed, so make it the first consumer of the Narrative Engine.

Instead of generating its own text, each narrative tab retrieves the appropriate approved narrative object:

- Executive Summary

- Accomplishments (detailed)

- Issues / Concerns

- Next Steps

- Management Ask

- Conclusion

This gives you a complete end-to-end proof of the architecture.

### Phase 3 – Executive Briefing

Once the Narrative Engine has been validated, implement the new one-page Executive Briefing.

Because the narrative objects already exist, this page becomes largely an assembly task:

- Phase Timeline

- Executive Summary (short)

- Delivery Status

- Attention

- Risks

- Decisions

- Project Pulse

- Progress Since Last Report

- Issues / Concerns (short)

- Next Steps (short)

- Management Ask (short)

- Conclusion (short)

No new narrative generation is required.

### Phase 4 – Project Detail

Only after everyone is happy with the Executive Briefing should Project Detail be reorganized into tabs.

By then you'll know exactly how the Overview and Executive Report are being used, making it easier to decide what belongs in each tab.

## There's another advantage

This approach minimizes rework.

If you change Project Detail now, you may later discover that some information belongs in the Executive Briefing instead.

By implementing in this order:

- Narrative Engine

- Executive Report

- Executive Briefing

- Project Detail

each step informs the next, and you're much less likely to redesign something twice.

### One suggestion for Codex

I would add one explicit instruction to the implementation request:

"The Narrative Engine is the architectural priority. The Executive Report is the reference implementation used to validate the Narrative Engine before additional presentation layers (Executive Briefing and Project Detail) are refactored."