Project Operations System Freeze Checkpoint

Continuation since latest testing document - 14 July 2026

# Executive Summary

This checkpoint records the work completed since the latest documentation set dated 4 July 2026. The release candidate now combines managed narrative governance, stronger executive reporting outputs, mobile-oriented agent voice behavior, attention cockpit integration, and small usability safeguards needed before a version freeze.

The central product shift is that the system is moving from feature construction toward operational discipline: agent outputs become reviewable suggestions, reporting narratives become managed lifecycle objects, stale obligations flow into attention, and project context is made more visible where mistakes would be costly.

# Accomplishment Matrix

| Area | Accomplishment | Release significance |
| --- | --- | --- |
| Managed narrative lifecycle | Introduced managed narratives, proposal/review flow, structured revisions, and lifecycle panels inside reporting pack workspaces. | Turns narrative content from free text into governed draft, review, approval, and revision objects. |
| Executive reporting | Expanded briefing/export views, PDF/PPTX routing, cockpit metrics, decision/risk attention sections, and presentation generation support. | Makes executive reporting usable as both an in-app workspace and an export package. |
| Operational agents | Strengthened Time Tracking and Project Progress voice flows, including pending confirmations, apply/cancel intent handling, mobile transcript de-duplication, and notes updates. | Supports practical mobile agent use without the repeated-instruction problem observed on phones. |
| Attention workspace | Added overdue open agent suggestions to daily attention after a 24-hour threshold, while preserving existing project, risk, decision, reporting, and time tracking attention items. | Moves stale agent work into the same operating cockpit as other follow-up obligations. |
| Project workspace UX | Defaulted project detail to Manage Project, added narrative project identity, and improved tab routing for management/narrative deep links. | Reduces context mistakes when several projects are open at the same time. |
| Freeze hygiene | Fixed hydration drift in the translation provider, added environment visibility, improved Prisma/runtime configuration, and verified lint/build after final tuning. | Raises confidence that the freeze candidate is stable enough for controlled mobile validation. |

# Detailed Notes

## 1. Narrative and reporting governance

Reporting pack narrative work has been extended with managed narrative summaries, proposal generation, review actions, and structured revision support.

The narrative workspace now shows the project identity under the workspace title, reducing ambiguity when multiple project tabs are open.

Reporting pack rules and data contracts were expanded so executive exports can work from a richer reporting model.

## 2. Executive reporting outputs

The executive report workspace and export routes were expanded across in-app, PDF, and PPTX flows.

Decision attention, risk attention, briefing model support, and presentation formatting were strengthened.

PDF/PPTX route parameters now support briefing-oriented outputs, aligning exports with the tabbed reporting experience.

## 3. Mobile operational agents

The Time Tracking assistant now handles voice-driven notes updates more safely on mobile by resetting the instruction field when Voice Input starts.

Speech recognition now merges cumulative and overlapping transcript chunks, avoiding the mobile repetition pattern observed with commands such as 'Notes test notes on mobile over'.

Voice end markers 'over' and 'fin' are stripped before the final instruction is sent to the agent.

Pending voice confirmations can be repeated, applied, or cancelled through voice intent handling.

## 4. Attention and cockpit behavior

Open, unapplied agent suggestions older than 24 hours now appear in the Attention page as Agent Suggestion items.

Attention links route users to the relevant assistant workspace: Time Tracking or Project Progress.

Risk attention behavior has been consolidated to avoid multiple duplicate items for the same risk while preserving the actionable reasons.

## 5. Project workspace safeguards

Project detail now opens on Manage Project by default unless an explicit view parameter asks for briefing or narrative.

Management and narrative deep links carry explicit view parameters so attention items and reporting links land in the intended tab.

The narrative tab now displays project code and project name in the workspace header.

# Validation Status

Lint passes after the final voice, attention, project tab, and narrative identity changes.

Production build passes with NODE_OPTIONS=--use-system-ca, required in this environment because next/font fetches Google Fonts and Node needs the local system CA store.

Browser runtime smoke test on /time-tracking showed no hydration warnings after the translation provider fix.

Mobile voice behavior still requires final real-device confirmation before the freeze is tagged.

# Freeze and Mobile Access Decisions

| Decision | Recommended freeze position |
| --- | --- |
| Code freeze | Create a release commit and tag only after staging reviewed files; avoid blindly committing unrelated draft artifacts. |
| Data freeze | Back up dev.db and migration state before deploying mobile access or moving hosting. |
| Mobile access | Use a stable Cloudflare Tunnel/domain for immediate validation; plan VPS/Postgres only after the frozen workflow proves useful in daily use. |
| Validation | Run laptop and mobile smoke tests on TT agent notes, project progress suggestions, narrative tab identity, attention page, and export paths. |

# Known Cautions Before Tagging

The worktree contains many modified and untracked files. The freeze commit should be curated, not a blind add-all.

The database state is part of the release candidate. Back up dev.db and confirm migrations before any mobile/remote deployment step.

Cloudflare Tunnel is acceptable for immediate mobile validation, but a stable domain and access control should replace temporary tunnel URLs.

A VPS/Postgres deployment is a stronger long-term path, but should wait until the frozen workflow is validated in daily use.

# Addendum: One-page briefing hardening

The one-page executive briefing deserves explicit documentation because it evolved from an export convenience into a separate executive communication surface. The implementation now has its own briefing model, focused export modes, and layout rules designed to keep a dense project story readable on one page.

## Briefing surface delivered

Added a dedicated Executive Briefing chapter/tab and a briefing-only export path using view=briefing.

Built a compact briefing model that combines timeline, delivery status, project pulse, progress since last report, risks, decisions, issues, next steps, management ask, and conclusion.

Integrated managed narrative assets so the briefing can use governed narrative content rather than only legacy reporting pack text fields.

Added narrative presentation modes, including bullet and checkpoint rendering, to make briefing text scannable instead of paragraph-heavy.

## Layout and export hardening

Hardened the PDF briefing layout with fixed briefing cards, a scaled timeline/Gantt section, compact metric grids, and overflow control suitable for a single-page executive view.

Added PPTX briefing slide generation with matching timeline, pulse, metric, and narrative card structure.

Improved full-report PDF/PPTX pagination around decision attention, risk attention, timeline, workstream/milestone cockpit content, and detailed Gantt slides.

Combined workstream and milestone cockpit content where appropriate to reduce unnecessary report fragmentation.

Added dynamic vertical spacing for risk and decision sections so attention tables and recent outcome blocks are less likely to collide or leave awkward gaps.

## Why this matters for the freeze

The briefing is the fastest executive readout for a project and should be treated as a release-critical artifact, not a secondary report view.

The hardening work reduced the risk of embarrassing layout defects in PDF/PPTX outputs, especially when projects have several milestones, risks, or decisions.

The briefing also validates the managed narrative strategy because it reuses the same narrative assets across one-page and detailed reporting outputs.